CST 316 – Software Process Management
Gantt Chart Evaluation
Team Name: iGeekGameDevelopers

Grading Criteria – Gantt Chart 100 EP:

	Exemplary	Competent	Developing	Comments	Score
Resource Definitions / 5%	All dependent resources are defined for use in the Gantt chart.	Some resources are defined for use in the Gantt chart.	Resources are defined for use in the Gantt chart but do not make sense for the project.	Ok.	5%
Task Names / 5%	All tasks are given understandable and concise names and duration.	Tasks are given names; however, some of them do not make sense for the given project. Task duration seems unlikely.	Task names do not directly support project completion. Task duration has not been considered.	There are no tasks related to working directly on the system being created. The team needs to work more on splitting effort into system construction and artifact documentation.	2%
Resource to Task assignment / 15%	All tasks have resources assigned.	Most of the tasks have resources assigned.	Very few of the tasks have resources assigned.	Ok. The sprint defined here is trivial. Next round make sure there is a richer set of tasks taken on.	15%
Task Dependency / 25%	All apparent task dependencies have been modeled in the Gantt chart.	Some of the apparent task dependencies have been left out of the Gantt chart.	Very few of the apparent task dependencies have been modeled in the Gantt chart.	See above.	25%
Resource/Task Balancing / 20%	Resources as assigned to tasks do not show more than 100% resource utilization.	Some of the resources are over assigned.	Consideration for resource loading have been given little consideration.	All resources are under-assigned in the last two days of the two weeks.	15%
Time-line Coverage / 20%	The time-line covers the next two weeks in detail and the next three months at a course level of detail.	For the most part, level of detail has been considered; however, is not immediately evident.	The time-line shows little consideration of level of detail related to task definition.	“Two full weeks” is not covered in detail. What has happened to work during finals week? Perhaps I need to have a final to keep students engaged during this time of the quarter.	15%

Total: 77/100